Information Technology Department

College Of Computer

Qassim University

Course Code: IT 612

Course Title: IT Project Management

Home Work – 01

Submitted to:

Dr. Shabana Habib

Submitted by:

Name: Md. Shakil Hossain

محمد شاكيل حسين

University ID: 472118102

Submission Date: 13/04/2026

Weighted Scoring Model

1. Identify the Selection Criteria

- Supports key business objectives

- Has strong internal sponsor

- Has strong customer support

- Uses realistic level of technology

- Can be implemented in one year or less

- Provides positive NPV

- Has low risk in meeting scope, time, and cost goals

2. Assign Weights to Each Criterion

| Criterion | Weight |
| --- | --- |
| 1 | 25% |
| 2 | 15% |
| 3 | 15% |
| 4 | 10% |
| 5 | 5% |
| 6 | 20% |
| 7 | 10% |
| Total | 100% |

3. Assign Scores for Each Project

| Criterion | Proj 1 | Proj 2 | Proj 3 | Proj 4 |
| --- | --- | --- | --- | --- |
| 1 | 90 | 90 | 50 | 20 |
| 2 | 70 | 90 | 50 | 20 |
| 3 | 50 | 90 | 50 | 20 |
| 4 | 25 | 90 | 50 | 70 |
| 5 | 20 | 20 | 50 | 90 |
| 6 | 50 | 70 | 50 | 50 |
| 7 | 20 | 50 | 50 | 90 |

4. Calculate Weighted Scores

Formula:

Weighted Score=∑(Weight×Score)

Project 1
(0.25×90) + (0.15×70) + (0.15×50) + (0.10×25) + (0.05×20) + (0.20×50) + (0.10×20)
= 22.5 + 10.5 + 7.5 + 2.5 + 1.0 + 10.0 + 2.0
= 56.0

Project 2
(0.25×90) + (0.15×90) + (0.15×90) + (0.10×90) + (0.05×20) + (0.20×70) + (0.10×50)
= 22.5 + 13.5 + 13.5 + 9.0 + 1.0 + 14.0 + 5.0
= 78.5

Project 3
(0.25×50) + (0.15×50) + (0.15×50) + (0.10×50) + (0.05×50) + (0.20×50) + (0.10×50)
= 12.5 + 7.5 + 7.5 + 5.0 + 2.5 + 10.0 + 5.0
= 50.0

Project 4
(0.25×20) + (0.15×20) + (0.15×20) + (0.10×70) + (0.05×90) + (0.20×50) + (0.10×90)
= 5.0 + 3.0 + 3.0 + 7.0 + 4.5 + 10.0 + 9.0
= 41.5

Final Weighted Scores

Project 1: 56.0

Project 2: 78.5 (highest – best choice)

Project 3: 50.0

Project 4: 41.5